Herby Hertilien

ECE – 618

Dr. John

Poster Boards Project

# Scrum Master Role Summary – Poster Board Project

## Introduction

For this project, I took on the role of Scrum Master. My responsibility was to keep the team organized, maintain steady progress, and ensure everyone stayed aligned with project goals and deadlines. I focused on communication, task coordination, and helping the team move forward when challenges came up.

## Project Planning and Alignment

The initial project direction was established through class discussion. I took that shared understanding and translated it into a structured project document that outlined the system design, architecture, and implementation plan.

This included organizing the repository structure, outlining API endpoints, defining the technology stack, and breaking the project into clear development phases. By putting everything into one place, I made it easier for the team to understand the full scope of the project and move forward with a clear and organized plan.

## Team Organization and Task Management

To support execution, I created a GitHub repository and established a folder structure that allowed different parts of the system (frontend, backend, and deployment) to be developed in parallel.

I also created a task tracking spreadsheet to assign responsibilities and monitor progress. This ensured that each team member had clear ownership of their work and understood what needed to be completed.

## Communication and Team Coordination

Throughout the project, I maintained consistent communication with the team using our group chat and meetings. I regularly checked in for updates, followed up on progress, and made sure everyone was aware of upcoming deadlines and deliverables.

I also relayed expectations from the professor to the team to keep everyone aligned with what was required for each demo and milestone.

## Handling Challenges and Blockers

The team faced challenges such as availability issues, missed meetings, and technical blockers between frontend and backend components.

I addressed these by keeping communication active, identifying issues early, and helping clarify requirements so team members could continue their work. When necessary, I reassigned responsibilities and followed up to ensure that progress did not stop.

## Outcome

Because of this approach, the team remained organized and continued making progress despite challenges. Communication stayed consistent, responsibilities were clear, and we were able to move toward delivering a functional version of the project for the final demo.

## Reflection

This experience showed me that being a Scrum Master is not just about assigning tasks, but about creating structure, maintaining communication, and making sure the team continues to move forward even when issues arise.

I learned the importance of clarity, adaptability, and accountability in managing a team project.